# Implementation Plan

Step-by-step Plan (Detailed)

Phase 0 — Setup & Conventions

- Initialize git repository; add .gitignore (VisualStudio, NuGet, bin/ obj/).

- Create solution and projects following skeleton above.

- Add README, CONTRIBUTING, and link to the IDesign C# guide. Declare target .NET version net10.0.

- Configure solution-level Directory.Build.props to enforce analyzer rules and LangVersion.

- Add CI pipeline stub (GitHub Actions) to run dotnet build and dotnet test on push.

TDD tasks: create a test project for RacingSimFFB.Core.Tests and add a first trivial test verifying the solution loads.

Phase 1 — Prototype Shell (Mockup) — MVP

Goal: small working WPF shell + DI + simple test demonstrating telemetry adapter interface mocked.

Tasks:

- Create Host & Bootstrap
- Implement RacingSimFFB.Host using GenericHost to wire logging, configuration, and DI.

  - Register required services and ViewModels.

- Create WPF Shell App (RacingSimFFB.UI)
- Minimal MainWindow with placeholder areas: Top toolbar, left telemetry pane, center visualization, right FFB settings.

  - Use MVVM: MainWindowViewModel with injected IAppOrchestrator.

- Define Core Interfaces (first TDD tests)
- ITelemetrySource with events or channels that publish TelemetryFrame (struct) at arbitrary rates.
-** IFFBOutput with SendFrame(FFBCommandSpan) or use Channel<FFBCommand>.
-** ISettingsRepository to store user preferences.

- Mock Telemetry Adapter for Prototype
- Implement SimulatedTelemetrySource that emits synthetic frames at 60Hz (or configurable). Provide tests asserting frames are received.

- UI Binding
- Show a live label for last telemetry timestamp and a start/stop button. Bind to IAppOrchestrator.StartAsync() and StopAsync().

- Unit Tests (TDD)
- Tests for SimulatedTelemetrySource and MainWindowViewModel behaviors.

Deliverable: Running WPF app with Start/Stop and a simulated telemetry stream displayed in the UI; tests passing.

Phase 2 — Telemetry Layer

Goal: Plug in real telemetry adapters (iRacing SDK, UDP parser, shared memory readers)

Tasks:

- Define a compact and allocation-minimizing TelemetryFrame struct.

- Implement adapters behind ITelemetrySource:

  - IRacing adapter (IRSDK wrapper) — provide a test shim that returns captured sample frames.

  - UDP telemetry parser(s) for other sims.

  - Shared memory reader for AC/AMS.

- Provide robust error handling and health checks (watchdog + reconnection strategies).

- Unit tests: parser correctness, boundary conditions, malformed packets.

Performance notes: read binary directly into buffers, avoid per-frame heap allocations.

Phase 3 — FFB Pipeline & DSP

Goal: Implement an extensible FFB processing pipeline.

Design:

- FFB Pipeline = sequence of processors:

  - Input normalization (map telemetry to forces)

  - Filters (low-pass, high-pass, deadzone)

  - Effect composers (rumble, slip, road texture)

  - Output limiter / scaler

Tasks:

- Define IFFBProcessor interface and FFBPipeline orchestrator.

- Implement RateLimiter and Interpolator utilities.

- Implement a reference BasicForceCalculator that converts telemetry (steering torque, lateral accel) to force values.

- Unit tests for processors and numeric stability.

Hot path tips:

- Use arrays and small structs in pipeline; avoid virtual dispatch in the 360 Hz path if possible (or use aggressive inlining).

- Consider precomputing coefficients for filters.

Phase 4 — Device Adapters & Output

Goal: Device-agnostic output layer with concrete Simucube adapter.

Design:

- IDeviceAdapter interface with lifecycle: Open(), Close(), Send(Span<FFBCommand>).

- Implementation: SimucubeAdapter (wrap Simucube SDK or HID commands), FanatecAdapter (if APIs available), MockDeviceAdapter for tests.

Safety: Add a KillSwitch mechanism to immediately disable outputs.

Tests: Integration tests with MockDeviceAdapter verifying message sequences.

Phase 5 — UI: Profiles, Tuning, Visualization

Goal: Expose controls for player tuning; persistent profiles; live telemetry visualization.

Tasks:

- Create a Settings page to configure profile, global gain, filters, and device selection.

- Implement ProfileManager to save/load JSON profiles (backed by ISettingsRepository).

- Add live graph (limited history buffer) showing steering torque, lateral accel, and commanded force. Use a lightweight open-source chart control or render with DrawingVisual for performance.

- Ensure UI updates are throttled (do not update graphs at 360Hz — sample at 60Hz or less) to avoid UI jitter.

Phase 6 — Testing Strategy

Unit Tests

- All domain logic, parsers, and pipeline processors.

Integration Tests

- Adapters using recorded/canned telemetry inputs.

- Device adapter stubs validating output frames.

Performance Tests

- Microbenchmarks for FFB loop: latency from telemetry ingestion to device send (use BenchmarkDotNet or custom high-resolution timers).

Hardware-in-the-loop (HIL)

- Optional tests running against real wheel in a controlled environment.

Phase 7 — Performance Tuning & Real-time Concerns

- Threading model: Use a dedicated high-priority thread for the FFB loop. Use Thread with Priority = ThreadPriority.Highest and Process priority hints. Prefer SpinWait / busy-wait with short sleeps only if required on Windows — measure carefully.

- Buffers & Queues: Use System.Threading.Channels or lock-free ring buffer for telemetry -> FFB pipeline handoff.

- Avoid GC pauses: pre-allocate buffers, use ArrayPool<T>, minimize allocations per frame.

- Timer: Avoid System.Timers.Timer for 360Hz exactness; run a tight loop with Stopwatch-driven sleep/yield strategy.

- Precision: Use Stopwatch.GetTimestamp() and convert to microseconds for scheduling.

Safety Net: allow users to lower FFB update rate in settings and detect when system can't sustain desired frequency.

Phase 8 — Packaging, Installer, and Deployment

- Use MSIX or WiX to build an installer. Include runtime checks for drivers and required permissions.

- Provide auto-update mechanism (optional).

- Ship debug logging and diagnostic export for support.